Every week: Tối thứ 6 – 9h

Meeting

Project update

Requirements:

Server

Website with server – for connection between players

Web socket – localhost:3000

Node?

Anything else?

Database

SQL?

Real time database – Firebase ?

Store real time drawing

Store real time player chat

….

Functions

Suggest drawing ?

Point counting

Select Character

Drawing

Guessing

Chat

Select Keywords

Activity

White board and drawing

Check answer: letters, all

Time limit

Appearances

HTML

CSS

JavaScripts

PHP?

Main layout:

* Select Character
* Name Character
* Create Room
* Define Rule for Room \*
* Create Room Code for Invitations

Play layout:

* Draw (pick color, eraser, pencil…)
* Guess
* Chat

Milestones:

26/11: Website + Host

3/12: UI + Functions (Main layout: Select and Name Character, Create Room, Join Room)

10/12: Functions (Play layout: Realtime Drawing + Realtime Chat – Realtime database)

17/12: Functions (Topic Suggestion, Check Chat for right guess, Scoring Mechanic, Leaderboard, Time Limit)

24/12: Bug Fixes

31/12: Bug Fixes

7/1: Bug Fixes